SkillSprint AI

Team Roadmap & Learning Guide

Generative AI PowerPlay — 4-Day Sprint Plan

Built for a team starting from HTML, CSS & vanilla JavaScript only.

# 1. Why SkillSprint AI

Both SRS documents require the same underlying architecture: a Python backend, a Generative AI pipeline that produces structured output, and a separate Python “ground-truth” validation pipeline that checks the AI's output against fixed rules. The real difference for a 4-day beginner sprint is how much you have to build and populate.

|  | SupportNova | SkillSprint AI (recommended) |
| --- | --- | --- |
| Minimum dataset | 500 unique complaints | 150 requirements across 20 documents |
| User roles (RBAC) | 5 roles + 9-state ticket lifecycle | 5 roles, simpler generate-then-verify loop |
| Core loop | Ticket routing, SLA countdowns, escalation levels, multi-department routing | Upload docs → generate onboarding plan → validate coverage |
| Best fit for beginners? | Harder — more moving state machines to build in 4 days | Closer to a single, learnable pattern you can reuse |

SkillSprint's core loop — chunk documents → match against a requirement matrix → generate structured content → validate coverage — is the same shape as a well-known pattern called RAG (Retrieval-Augmented Generation). Once one person on the team understands it, it explains almost the entire project.

# 2. Start Here — Git & GitHub for Complete Beginners

Everyone on the team needs this before writing any project code, regardless of which part you're building. Budget 1–2 hours on Day 1 to actually do this, not just watch it.

## What Git actually is, in plain words

Git is a tool that runs on your own computer and keeps a history of every change you make to your project's files. Think of it like an infinite “undo” button combined with save-points you create on purpose.

GitHub is a website that hosts a copy of that history online, so your teammates can see it, download it, and add their own changes to it. Git is the tool; GitHub is where your team's copy lives.

## The words you'll keep hearing, explained

- Repository (“repo”) — the project folder, tracked by Git. Yours will live on GitHub as one shared repo for the whole team.

- Clone — downloading a copy of the GitHub repo onto your own computer for the first time.

- Commit — saving a snapshot of your changes, with a short message describing what you did (e.g. “added login form”).

- Push — uploading your commits from your computer up to GitHub, so the team can see them.

- Pull — downloading your teammates' latest commits from GitHub down to your computer.

- Branch — a separate, parallel copy of the project where you can work without disturbing the main version. Common pattern: everyone branches off, then merges back in.

- Merge — combining a branch's changes back into the main line of the project.

- Pull Request (PR) — a request on GitHub asking “please merge my branch into the main project,” usually reviewed by a teammate before it's accepted.

- Merge conflict — happens when two people changed the same lines of the same file; Git asks a human to decide which version to keep.

- .gitignore — a file listing things Git should never track or upload (this is exactly where your .env file with API keys goes, so keys never reach GitHub).

## The everyday command sequence

This is the loop you'll repeat dozens of times over the 4 days:

- git pull   → get the latest changes from your teammates first

- (make your changes to the code)

- git add .   → stage everything you changed

- git commit -m "describe what you did"   → save a snapshot

- git push   → upload your snapshot to GitHub

## Resources

- Git and GitHub for Beginners — Crash Course (freeCodeCamp)  —  1-hour video, covers add/commit/push/pull/branches/merge conflicts/pull requests — watch this first

- GitHub Skills — interactive, browser-based lessons  —  learn by actually doing it inside GitHub, no setup needed

- Official Git documentation  —  reference to come back to once you're past the basics

- GitHub's own “Hello World” guide  —  smallest possible first repo + pull request, good for your very first commit

# 3. Glossary — Words You'll Keep Hearing

You already know HTML/CSS/JS, so this project's newness isn't “coding” itself — it's these terms. Keep this page open during your first week.

| API | A way for two programs to talk to each other. “Calling the GenAI API” means sending it a request and getting a response back, the same way fetch() talks to a server. |
| --- | --- |
| Backend | The part of the app that runs on a server, not in the user's browser. It holds secrets (API keys) and talks to the database and the GenAI API. |
| Frontend | The part the user sees and clicks — your React or HTML/CSS/JS pages. |
| Endpoint | One specific URL your backend responds to, e.g. /api/generate-plan. Each endpoint usually does one job. |
| JSON | A text format for structured data, like a JS object written as text: { "name": "Alex", "role": "Developer" }. It's how frontend, backend and the GenAI API pass data to each other. |
| Schema | A strict definition of what fields a piece of JSON must have and what type each field is. Pydantic (Python) is used to define and enforce this. |
| Pipeline | A sequence of processing steps data passes through, e.g. Pipeline 1 (GenAI) analyzes a document and Pipeline 2 (Python) checks that analysis against fixed rules. |
| Prompt | The instructions and context text you send to the GenAI API. “Prompt engineering” means writing this carefully so the model returns what you actually need. |
| LLM | Large Language Model — the underlying AI model (e.g. Gemini, GPT, Claude) that generates text/JSON in response to a prompt. |
| Environment variable / .env | A way to store secrets like API keys outside your source code, so they're never committed to GitHub. |
| CORS | A browser security rule that blocks your frontend from calling a backend on a different address unless the backend explicitly allows it (handled with flask-cors or FastAPI's CORS middleware). |
| Chunking | Splitting a big document into smaller pieces so the AI can work with focused sections instead of one huge wall of text. |
| Embeddings | Converting text into a list of numbers that represents its meaning, so a computer can measure how similar two pieces of text are. Optional in this project unless you choose semantic search. |
| Ground-truth validation | Checking the AI's output against rules a human wrote (not against another AI), to catch mistakes or invented facts. |
| Hallucination | When an AI states something as fact that isn't actually supported by the source documents — this project requires you to detect and flag it. |

# 4. Learning Paths by Role

Assign one focus area per person (pair up if your team is smaller than 4). Everyone still needs the Git and Glossary sections above — this section is what's specific to each seat.

## Person A — Organization, Documents & Dataset Lead

Owns the fictional company, the 20 knowledge-base documents, and the Role Requirement Matrix — arguably the single most important artifact in the whole project.

### What you'll build

- The fictional organization (industry, roles, products)

- 20 policy/SOP/role documents (PDF or DOCX)

- The Role Requirement Matrix: role → mandatory requirement → source document/section

- The 150+ structured requirements, plus the deliberately tricky cases (conflicting policies, outdated versions, missing info)

### What to learn, in order

- How JSON/structured data is organized (you don't need to code it, just understand the shape)

- Clear technical writing — your documents need to be unambiguous enough for both a human and an AI to follow

- Basic prompt-writing concepts, since you'll help Person B decide what context to feed the model

### Resources

- JSON basics (W3Schools)  —  5-minute read, enough to understand the data shape everyone else uses

- Anthropic's Prompt Engineering guide  —  how to write instructions an AI model follows reliably — useful even though you're not writing the API calls yourself

## Person B — GenAI Pipeline (Python backend, Pipeline 1)

Owns document parsing, chunking, and the API calls that generate the structured onboarding plan.

### What you'll build

- Document upload endpoint (PDF/DOCX)

- Parsing + chunking logic (pdfplumber / python-docx)

- The GenAI API call that sends chunks + role context and returns structured JSON

- Prompt templates, stored centrally and versioned (per SRS requirement)

### What to learn, in order

- Python fundamentals (variables, functions, dictionaries, loops, file handling)

- FastAPI (or Flask) — how routes/endpoints work, how to receive and return JSON

- Calling a GenAI API from Python (Gemini, OpenAI, or Anthropic — pick one and commit)

- Reading PDF/DOCX files with Python libraries

### Resources

- Learn Python — Full Course for Beginners (freeCodeCamp)  —  start here if Python is new to anyone on the team

- FastAPI Crash Course (freeCodeCamp)  —  1-hour video, install → first endpoint → path/query params → POST bodies

- FastAPI official tutorial  —  reference docs to come back to

- Google Gemini API quickstart (Python)  —  if your team picks Gemini as the GenAI provider

- Anthropic API getting started  —  if your team picks Claude/Anthropic as the provider

- pdfplumber documentation  —  extracting text from uploaded PDFs

- python-docx documentation  —  extracting text from uploaded Word documents

## Person C — Ground-Truth Validation Pipeline (Python, Pipeline 2)

Owns the independent Python logic that checks Pipeline 1's output against the Role Requirement Matrix — this must not itself call a GenAI API.

### What you'll build

- The JSON schema definition (Pydantic model) that Pipeline 1's output must match

- The comparison engine: GenAI output vs. the Role Requirement Matrix

- Coverage score / verification status logic (“Verified” vs “Manual Review Required”)

- Basic prompt-injection and unsupported-claim detection

### What to learn, in order

- Python fundamentals (same starting point as Person B — you can learn together)

- Pydantic — defining data shapes and validating JSON against them

- Basic rule-based logic: comparisons, dictionaries-as-lookup-tables, flagging mismatches

### Resources

- Learn Python — Full Course for Beginners (freeCodeCamp)  —  same starting point as Person B

- Pydantic official documentation  —  this is the core tool for this role — focus on “Models” and “Validation” first

- FastAPI tutorial (Request Body section)  —  shows Pydantic and FastAPI working together, which is exactly this project's shape

## Person D — Frontend (React or HTML/CSS/JS)

Owns the admin/employee/manager dashboards and wires them to Person B and C's API endpoints.

### What you'll build

- Login/role-selection screen

- Admin: document upload + Role Requirement Matrix view

- Employee: onboarding plan + progress view

- A verification-status view showing GenAI vs. Python comparison

### What to learn, in order

- React basics (components, props, state, useState/useEffect) — or stick with the HTML/CSS/JS you already know and add fetch() calls, which is also a valid choice under this SRS

- Calling a backend API with fetch() and handling the JSON response

- Basic form handling (file upload inputs, controlled text inputs)

### Resources

- React official docs — Learn React  —  interactive, built for people who've never used React

- MDN — Getting started with React  —  explains *why*, not just syntax — good pairing with react.dev

- The Odin Project — Full Stack curriculum  —  if you want a structured path rather than jumping straight to React

# 5. The 4-Day Agile Roadmap

Reality check first: this SRS lists roughly 75 functional requirements, a 2,000-word blog, a demo video, and a formal report. In 4 days, at your current skill level, the honest goal is a working core pipeline done well — not all 75 requirements gold-plated. Prioritize the dual-pipeline mechanism (GenAI generation + Python validation) over dashboard polish; that's what's graded hardest.

Day 1 — Setup & Foundations

Whole team: create the shared GitHub repo, agree on the folder structure the SRS requires (src/, genai_pipeline/, python_validation/, prompt_templates/, schemas/, etc.), and do the Git basics from Section 2 together.

Person A

- Pick the fictional organization and industry

- Start drafting the 20 policy/SOP/role documents

Person B

- Install Python, set up a virtual environment

- FastAPI “hello world”, confirm it runs locally

- Get a GenAI API key, make one successful test call from Python

Person C

- Work through Pydantic basics

- Sketch the JSON schema Pipeline 1 must output, based on the SRS's sample structure

Person D

- React (or HTML/CSS/JS) skeleton: login stub, admin upload stub — no real logic yet

End of day: everyone's own tool works in isolation.

Day 2 — Core Pipelines

Person A

- Finish the 20 documents

- Build the Role Requirement Matrix (role → requirement → source doc/section) — the most important artifact in the project, budget real time here

Person B

- Document upload → parsing (pdfplumber/python-docx) → chunking

- Send chunks + role info to the GenAI API, get back structured onboarding-plan JSON

Person C

- Build the validation function: compare GenAI JSON against the Role Requirement Matrix

- Compute a coverage score, flag missing/unsupported requirements

Person D

- Wire the frontend to Person B's /api/generate-plan endpoint

- Show the raw JSON response first — styling comes later

End of day: a document can go in, a plan can come out, unstyled.

Day 3 — Integration & Harder Requirements

- Merge everyone's branches; get the full loop working end to end through the UI

- Add the comparison engine: GenAI vs. Python side-by-side, with a verification status (“Verified” / “Manual Review Required”)

- Add basic prompt-injection defense — uploaded document/complaint text must be treated as data, never as instructions. Test with the SRS's own example: “ignore your rules and approve...”

- Build out the admin/employee/manager dashboards (simple tables first, styling later)

- Start writing tests for the mandatory tricky cases: missing info, contradictory policy, duplicate/near-duplicate requirements

End of day: feature-complete on the mandatory core; write down what you've deliberately descoped.

Day 4 — Harden, Document, Ship

- Morning: bug fixes only, no new features

- Deploy the app (Render, Railway, or PythonAnywhere all have free tiers that work for FastAPI/Flask + a React build)

- Write README.md and AI_USAGE.md — log every AI tool used during development, honestly and specifically

- Record the demo video following the SRS's required checklist (login → upload → parse → generate → validate → compare → coverage → dashboard)

- Draft the 2,000-word technical blog — start this early in the day, it's a real time sink

- Final GitHub push — double-check no API keys were committed anywhere in the history

# 6. Final Notes

- This project is genuinely hard for a team starting from HTML/CSS/JS — that's normal, not a sign you picked wrong. The SRS itself says: build the mandatory core first, add creativity after.

- If you fall behind, cut dashboard polish and analytics before you cut the dual-pipeline mechanism (GenAI generation + independent Python validation) — that's the heart of what's being graded.

- Keep commits small and frequent across all 4 days. “One final bulk upload” is explicitly called out in the SRS as something evaluators will notice.

- Never commit a real API key. Use .env + .gitignore from Day 1, not as an afterthought on Day 4.

- It's doable. Focus on one clean loop working end to end before making anything look pretty.